# CUAD Contract Review Challenge
Student Execution, Scoring & Evaluation Guide

September 5 – December 10, 2026 | Accenture | Break Through Tech AI Studio

# 1. What Are We Building?

We are building a prototype that helps a contract reviewer find important clauses faster. The system reads a commercial contract, identifies important clause types, shows the text it found, assigns Low/Medium/High risk using simple explainable rules, and gives the contract an overall triage score.

Contract → Clean → Chunk → Detect clauses → Show evidence → Score risk → Prioritize contract

# 2. Four Monthly Milestones

| Month | Main Goal | Must Be Working |
| --- | --- | --- |
| September | Data Understanding & Baseline | Clean CUAD data, contract-level split, EDA, chunking, simple TF-IDF/keyword baseline. |
| October | Transformer Classification | Fine-tuned multi-label transformer, imbalance experiments, detailed evaluation and error analysis. |
| November | Risk Scoring & Pipeline Integration | Explainable rules, Low/Medium/High scores, advisor validation, contract triage score, integrated pipeline. |
| December | Final Validation & Demo | Final metrics, risk-rule refinement, end-to-end testing, documentation, risk report and demo. |

# 3. Twice-a-Week Milestones

Each week has two checkpoints: A = build/learn; B = test/show/document. Commit work to GitHub throughout the week.

Sep 5–8 | 1A — Setup

Technical / functional: Set up Python/Colab, Git/GitHub and project folders. Understand the business problem and CUAD.

Done when: Repo runs; team can explain the goal.

Sep 9–11 | 1B — CUAD Familiarity

Technical / functional: Inspect CUAD JSON. Extract contract IDs, text, categories and annotations. Manually inspect examples.

Done when: Data dictionary + sample annotated clauses.

Sep 12–15 | 2A — Cleaning

Technical / functional: Clean text and standardize fields.

Done when: Clean dataset with contract_id, text, category and annotation fields.

Sep 16–18 | 2B — EDA

Technical / functional: Count examples by category; inspect text/chunk lengths; identify imbalance; make simple charts.

Done when: EDA notebook + 3–5 findings.

Sep 19–22 | 3A — Data Split

Technical / functional: Create contract-level train/validation/test sets. Verify no contract is in more than one set.

Done when: Split files + leakage check.

Sep 23–25 | 3B — Chunking

Technical / functional: Create manageable token chunks with small overlap; preserve IDs and evidence.

Done when: Chunking code + manually checked examples.

Sep 26–29 | 4A — Baseline

Technical / functional: Build keyword or TF-IDF + Logistic Regression baseline.

Done when: Baseline predictions + first metrics.

Sep 30–Oct 2 | 4B — September Review

Technical / functional: Calculate precision, recall and F1 per category; document weaknesses.

Done when: Baseline report + September milestone complete.

Oct 3–6 | 5A — Transformer Setup

Technical / functional: Learn tokenizer/model inputs; convert chunks to model-ready data; run a tiny training test.

Done when: Successful small training run.

Oct 7–9 | 5B — Transformer v1

Technical / functional: Fine-tune a pretrained transformer encoder.

Done when: Saved model + validation results.

Oct 10–13 | 6A — Multi-Label & Imbalance

Technical / functional: Use sigmoid/BCEWithLogitsLoss; try class weighting or sampling.

Done when: Working multi-label training run.

Oct 14–16 | 6B — Thresholds

Technical / functional: Test prediction thresholds on validation data.

Done when: Threshold experiment table.

Oct 17–20 | 7A — Evaluation

Technical / functional: Calculate overall/per-category precision, recall and F1; compare transformer to baseline.

Done when: Metrics table + comparison chart.

Oct 21–23 | 7B — Error Analysis

Technical / functional: Review false positives and false negatives; identify error patterns.

Done when: At least 10 FP + 10 FN examples.

Oct 24–27 | 8A — Improvement

Technical / functional: Run 2–4 targeted experiments: learning rate, epochs, class weights, chunk size or threshold.

Done when: Experiment log with results.

Oct 28–30 | 8B — October Review

Technical / functional: Select best model and document limitations.

Done when: Best model + October report.

Oct 31–Nov 3 | 9A — Risk Design

Technical / functional: With advisor input, identify risk factors for selected clause categories.

Done when: Risk-factor table.

Nov 4–6 | 9B — Risk Rules v1

Technical / functional: Implement transparent Python rules and clause scores.

Done when: Rule engine + sample outputs.

Nov 7–10 | 10A — Risk Buckets

Technical / functional: Define Low/Medium/High thresholds and test examples.

Done when: Threshold rationale + examples.

Nov 11–13 | 10B — Advisor Review

Technical / functional: Prepare advisor-reviewed examples and compare model/advisor rankings and buckets.

Done when: Validation dataset + disagreements.

Nov 14–17 | 11A — Risk Validation

Technical / functional: Calculate Spearman correlation and bucket agreement; test High/Medium threshold sensitivity.

Done when: Validation + sensitivity results.

Nov 18–20 | 11B — Contract Triage

Technical / functional: Aggregate clause risks into contract score and priority.

Done when: Contract scoring logic + sample report.

Nov 21–24 | 12A — Integrate

Technical / functional: Connect preprocessing → chunking → classifier → evidence → risk → contract score.

Done when: End-to-end pipeline.

Nov 25–27 | 12B — November Review

Technical / functional: Run on unseen contracts and fix integration issues.

Done when: End-to-end sample + November report.

Nov 28–Dec 1 | 13A — Final Testing

Technical / functional: Test unseen, long and unusual contracts; log errors.

Done when: Test log + resolved issues.

Dec 2–4 | 13B — Final Evaluation

Technical / functional: Freeze model/rules and run final evaluation.

Done when: Final metrics package.

Dec 5–7 | 14A — Documentation

Technical / functional: Clean GitHub, README, architecture, setup, example output and limitations.

Done when: Review-ready repository.

Dec 8–10 | 14B — Final Demo

Technical / functional: Demonstrate one contract end-to-end and present results, limitations and value.

Done when: Final demo + report + presentation.

# 4. Project Completion Score — 100 Points

| Area | Pts | How Points Are Earned | Student Evidence |
| --- | --- | --- | --- |
| Data & EDA | 15 | Data quality 5; safe split 4; EDA 3; chunking 3 | Notebook, cleaned data, leakage check, charts |
| Baseline | 10 | Working baseline 4; correct metrics 3; findings 3 | Code + metrics + comparison notes |
| Transformer NLP | 25 | Model 7; multi-label 5; experiments 4; improvement 4; reproducibility 5 | Model, logs, per-category metrics, README |
| Risk Scoring | 15 | Rules 5; buckets 3; contract score 3; sensitivity 2; documentation 2 | Rules, examples, sensitivity analysis |
| Advisor Validation | 10 | Dataset 3; Spearman 3; bucket agreement 2; disagreement analysis 2 | Advisor-reviewed file + analysis |
| End-to-End Pipeline | 10 | Integration 4; unseen test 3; usable output 3 | Pipeline + sample report |
| Documentation/GitHub | 10 | README 3; code organization 3; experiment log 2; limitations 2 | Clean repo |
| Final Demo | 5 | Clarity 2; working workflow 2; business value 1 | Final presentation/demo |

# 5. NLP Evaluation Metrics — What Do They Mean?

Precision: Of everything the model predicted as a clause, how much was correct? High precision means fewer false alarms.

Recall: Of all real clauses, how many did the model find? High recall means fewer missed clauses.

F1 Score: Balances precision and recall. Use F1 as the main comparison metric.

Per-Category F1: Calculate F1 separately for each clause type. This reveals strong and weak categories.

Baseline Improvement: Compare transformer F1 with the TF-IDF/keyword baseline. The transformer should show meaningful improvement.

False Positive (FP): Model says a clause exists, but it does not. Example: predicting a Termination clause when none exists.

False Negative (FN): A real clause exists, but the model misses it. These are especially important for triage.

Accuracy: Do not use as the main success measure because CUAD categories are imbalanced; a model can be accurate while missing rare clauses.

# 6. Risk-Scoring Evaluation — What Does Success Mean?

Spearman Correlation: Measures whether the model ranks clauses similarly to the advisor. +1 means very similar ranking, 0 means little relationship, and negative values mean opposite ranking. There is no universal pass number; report and interpret the result.

Bucket Agreement: Compare model Low/Medium/High buckets with advisor buckets. Report the percentage of clauses where the two agree.

High-Risk Recall: Of the clauses the advisor marked High risk, how many did the model also flag High? This is an important triage measure.

Threshold Sensitivity: Move the High/Medium threshold slightly up and down. Check how many clauses change bucket. A stable boundary should not cause large swings from tiny threshold changes.

Disagreement Analysis: Review important model/advisor disagreements and explain why they happened. This is more useful than only reporting a number.

# 7. Final Output — What Should a Reviewer See?

☐ Contract ID + overall triage score

☐ Overall Low/Medium/High priority

☐ Detected clause category

☐ Model confidence/probability

☐ Supporting contract text/evidence

☐ Clause risk score and risk bucket

☐ Risk factors/reason for score

☐ Clear statement that this is a triage prototype, not legal advice

# 8. Final Evaluation Dashboard

| Measure | Why It Matters | What Students Report |
| --- | --- | --- |
| Baseline vs Transformer F1 | Shows whether NLP improved | Overall + per category |
| Precision / Recall | Shows false alarms vs missed clauses | Overall + per category |
| Error Analysis | Explains weaknesses | FP/FN examples + patterns |
| Spearman correlation | Shows ranking alignment | Value + interpretation |
| Bucket agreement | Shows risk-label alignment | % agreement |
| High-risk recall | Shows ability to catch important risk | % captured |
| Threshold sensitivity | Shows stability | Small threshold-change analysis |
| End-to-end test | Shows usability | Unseen contract report |
| Estimated time saved | Shows business value | Assumptions + calculation |

# 9. Final Student Checklist

☐ Code runs from a clean environment

☐ Train/validation/test split is by contract

☐ Baseline and transformer are compared

☐ Precision, recall and F1 are reported per category

☐ False positives and false negatives are reviewed

☐ Risk rules are explainable

☐ Advisor-reviewed examples are used for validation

☐ Spearman correlation and bucket agreement are calculated

☐ High/Medium threshold sensitivity is tested

☐ Pipeline works on an unseen contract

☐ GitHub README explains how to run the project

☐ Limitations are documented and risk scores are not presented as legal advice

# 10. Definition of Success

Success = a reproducible, explainable prototype that detects important contract clauses better than the simple baseline, produces risk rankings that reasonably align with advisor judgment, and generates a useful contract-level triage report. The team must be able to explain both what the model does and where it can fail.